# CSE 499 End of Sprint Report

# Instructions

Complete the following document to report your end-of-sprint progress.

Name: Golden Smith

## GitHub Links

Enter the link to the most recent commit you have created for this sprint.

- Make sure you include your commit link here

## Task Report

Report on the tasks for which you were the lead person:

| Task Name | Estimated hours | Hours worked | Percent complete | Is this blocked by something outside of your control? If so, describe. |
| --- | --- | --- | --- | --- |
| Metal Dataset | 4 | 4.5 | 90 |  |
| Project Setup | 1 | 1 | 100 |  |
| Package Setup | 1 | .5 | 50 | Not sure all that we will need. Will add as needed |
| Calculations | 2 | 1.5 | 75 | Need wax to metal weight conversion data |
| Metal prices | 2 | 3 | 80 | Best sources behind pay wall |

## Personal Retrospective

Things I did well (at least one):

- I quickly found metal alloy data and created good starting data set to build application from.

- Got project template setup and test built the project skeleton using visual studio.  We are ready to code!

Things I will improve for next week (at least one):

- Try to work earlier in the week rather than doing a lot on Saturday to help my team members that are dependent on my tasks being done.